* Full name: Iván Kaleb Ramírez Torres
* NAO ID: 3357
* Date: September 11th, 2025
* Name of the pathway in which you are enrolled: Bécalos Techno Ready
* Title of the Challenge: **Plan - Backlog**

## Table 2: Prioritized Requirements list

|  |  |  |  |
| --- | --- | --- | --- |
| Requirements | Stage | Time estimation | Deliverables |
| Manage branches, resolve conflicts, and revert changes in GitHub. | 1. \*\*\*\*Create a new Repository for Sprint 3 2. Create branch "A" from "Master" 3. Create a docs.txt file in branch "A" 4. Create a Pull Request (PR) for branch "A" (do not approve it yet) 5. Create branch "B" from "Master" 6. Create a different docs.txt file in branch "B" 7. Create a Pull Request (PR) for branch "B" (do not approve it yet)   **Also:**   1. Resolve conflicts between the branches 2. Revert changes using Git commands 3. Approve both PRs in GitHub and merge the branches | ~3 min  ~3 min  ~3 min  ~3 min  ~3 min  ~3 min  ~3 min  ~3 min  ~3 min  ~3 min |  |
| Take screenshots and consolidate them into a report. | 1. SS of Creation of branch "A" from "Master" 2. SS of Creation of docs.txt in branch "A" 3. SS of PR created for branch "A" 4. SS of Creation of branch "B" from "Master" 5. SS of Creation of a different docs.txt in branch "B" 6. SS of PR created for branch "B" 7. SS of Conflict resolution process 8. SS of Git command used to revert changes 9. SS of Approved PRs and merged branches 10. Writing of Report | ~35 min | PDF format document report |
| Deliver Deliverables into digitalNao Plataform | 1. Compress all 3 files requested into a Zip folder | ~1 min | Zip folder |